Once again during the second sprint we did not accomplish everything that we had hoped to. The tasks that we had hoped to finish took us way more time than we had planned for. We had to prioritize the tasks. We didn’t finish all of Sprint 2 but we did complete several milestones for the project as a whole.

We have our work cut out for us in Sprint 3. To date we have only completed a fraction of our product backlog. We really need to sit down and start knocking things off our backlog on a daily basis. If we don’t, it’s hard to envision us finishing the project. We have the ability to do it. We just need to continue working on our communication. It’s hard to work on a project with a group via email. We have done our best work when all three of us are in the same room troubleshooting with each other. When we are working separately things tend to get delayed and we aren’t anywhere near as productive as we could be. For future sprints we need to continue working on our communication and planning.